## Slide 1: Group 1 Project Updates
Stat 6080 Data Technologies
Nov 11, 2021

## Slide 2: Task Leads
Ragan Astle (Group Leader):
  Graphics Lead
  Latex Document Lead
McKade Thomas
  Report Lead
Nate Nellis
  Data Analyst Lead
Tyler Antoloci
  Latex Beamer Lead
  Web Scrape Lead

## Slide 3: Ad Information
Store Chain: Commissary Hill
  Most recent ad available in PDF format on Commissary website
  Weekly Ads website has ads since 2018 in image format
    https://weekly-ads.us/hill/commissary/7541-6th-st

## Slide 4: Progress Update
Automated scraping/sampling:
  After initial success using a workaround in Python, we ran into further troubles with too many API calls (resulting in the webpage blocking our IP address).
  The website allows access again after a few hours, so a final attempt will be made to scrape the page by pausing the loop after each run. If this attempt is unsuccessful, we will resort fully to OCR/working with a sample the image files.
OCR optimization:
  Investigating use of image cropping
  Found a few optimal OCR methods, image_modulate(), image_noise()

## Slide 5: Current Challenges
Webpage blocks our IP address for several hours after scraping attempt.
Image cropping has proved difficult (but not impossible) due to the inconsistency between ad pages.

## Slide 6: Moving Forward
Attempt to scrape the webpage a final time by pausing the system in between iterations.
If this fails, grab a sample of image files from October – December of each year.
  Look at holiday trends
Improve image cropping to locate correct elements of the image files.

## Slide 7: Questions?